Sprint 1 focuses on developing the Project Scope & Definition and establishing the foundational structure for the technical solution.

The purpose of this sprint is to:

- Define the business purpose and success criteria

- Establish architectural direction

- Identify risks, constraints, and assumptions

- Begin technical and cost planning

- Prepare the implementation environment

All draft content must be uploaded to the shared Drive by March 4 to allow time for review and integration prior to submission.

Drafts do not need to be finalized; however, they should demonstrate meaningful progress and clear direction.

# Role-Based Deliverables

## Project Manager

### Deliver:

- Draft Project Context

- Define High-Level Risks (budget, timeline, vendor dependencies)

- Identify Initial Project Risks (timeline, scope, resource constraints)

- Outline Final Deliverables section

- Ensure alignment between Scope and Technical Design

### Objective:

Establish project framing, governance structure, and alignment between business objectives and technical execution.

## Scope & Business Analysis Lead

### Deliver:

- Purpose statement

- 3–5 measurable Goals

- Defined Success Criteria

- Identified Stakeholders

- Documented Assumptions

### Objective:

Build the business foundation and clearly define what success looks like.

## Network Architecture Lead

### Deliver:

- Selected Class B based network (e.g., 172.16.0.0/16)

- Draft VLAN segmentation plan

- Preliminary LAN layout for all three offices

- Estimated device count per office

### Objective:

Create the structural blueprint of the network architecture.

## WAN & VPN Lead

### Deliver:

- Defined inter-office connectivity method

- Selected routing strategy (static or dynamic)

- Draft WAN topology

- Coordinated IP planning with Network Architecture

### Objective:

Define the inter-office connectivity approach.

## Cloud Integration Lead

### Deliver:

- Identified services proposed for cloud deployment

- Draft cloud integration concept

- Defined connectivity method

### Objective:

Clarify the role of cloud services within the overall architecture.

## Security & Compliance Lead

### Deliver:

- VLAN segmentation enforcement strategy

- Initial ACL strategy

- MFA approach

- Encryption strategy (at rest and in transit)

### Objective:

Integrate security controls into the architecture early in the design process.

## Disaster Recovery Lead

### Deliver:

- Defined RPO (Recovery Point Objective)

- Defined RTO (Recovery Time Objective)

- Draft backup strategy

- Identified redundancy approach

- Determined centralized vs distributed backup strategy

### Objective:

Ensure resilience, redundancy, and business continuity planning.

## Network Implementation Lead

### Deliver:

- Basic three-office topology shell in Packet Tracer

- Placeholder routers and switches added

- Structural alignment with Architecture design

(No full configuration required in Sprint 1.)

### Objective:

Prepare the implementation environment early.

## Cost & Infrastructure Lead

### Deliver:

- Identified required hardware categories

- Researched router and switch models

- Identified licensing requirements

- Began cost spreadsheet framework

### Objective:

Establish the cost and infrastructure planning framework.

# Sprint 1 Completion Criteria

Sprint 1 will be considered complete when:

- All role-based drafts are uploaded by March 4

- Scope document sections are clearly structured

- Architectural direction is defined

- Base Packet Tracer topology is created

- Cost framework is initiated

- Risks and constraints are documented